**October 3 10 am - 12 pm**

* Work update
  + Onboarding screen beginning to be developed
  + Reset Password beginning to be implemented
  + Later in the week
    - Home page improvement
    - Channel view implementation
  + Change password done
  + Change email done
  + Pulling data continued
    - Some issues with amazon webpage format
    - Can void data or mess up tags
    - Some pages simply didn’t allow for data to be pulled
  + Working on fixing the domain name and server integration
  + Working on fixing some issues with the database being available from anywhere
  + Bug fixes done on previous functionality
  + Use cases done
  + Requirements done
  + Sequence diagrams done
  + UI mockup done
  + Risks updated
* Future goals
  + Adding machine learning
  + Further research being done for machine learning
  + Looking into creating a mobile app
  + Plan to have product loading into product done by the end of sprint
  + Plan on having the next product function ready for demo
  + Brandon will be moving from data scraping to machine learning research
  + Plan on having neural network basic model done before the end of this sprint
  + Working on sprint 3 presentation this weekend/early next week
  + Cleaning tags
  + Choosing tags for onboarding screen

**October 5 10 am - 12 pm**

* Adding new table for reset password and token authentication
* Front end done for reset password including conditional rendering
* Data scraping is done
* Data now added into the database
* Back end being worked on for reset password
* Onboarding screen getting closer to being done
* Home page improvement in progress
* Channel view in progress
* Sprint three presentation will begin being worked on soon
* Brandon moving to machine learning research
* Unit Tests started for already finished functions
* Had discussion about buy now function
  + We think there is a good business case for an in app/website buy now function
  + This will allow the user to buy a product through our website rather than redirecting to another website
  + We think that we could apply a finders fee
  + We would take a small portion of the price as profit
  + We would plan to do this when our app became popular
* Had discussion on brand/company channels
  + This would allow products that come from a specific brand or company only
  + We would allow companies to purchase “channel space” and have products they choose go into that channel
  + We would charge business a higher price to have a channel dedicated to only their company or brand
* Further discussions about following other users
  + We still want to have this function but we were slightly worried about privacy
  + We are thinking about adding a hide option
  + This would allow for users to say they don't want certain products being shown to others
  + We believe that this is a good function to have for user privacy and may help users feel more comfortable using our product

**October 10 10 am - 12 pm**

* Reset password done
* Change Email was adding from last meeting
  + It is not finished
* We plan to start cleaning the tags more upon further evaluation from what clarifai gave us
* Added channels panel on front end
* Added channel view buttons and photo on the front end
* We edited the registration process to go to the onboarding screen and then goes to the verify page
* Things needing improvement before thursday
  + Adding api endpoint for saving onboarding preferences
  + Adding api endpoint for pulling channels associated with user
  + Displaying channels in channel panel
  + Adding api endpoint for pulling product from database
  + Hooking up skip button
* Verification Code
  + We now have two ways to verify your account
  + One is to send a token in a URL and when clicked it verifies your account
  + The second which is new, is it sends a 6 digit verification code that can be typed into the input box
  + When this code is sent it checks with the backend and verifies if correct
* Channels discussion again
  + We plan on making channels off the more popular tags after cleaning of tags
  + We will be hiding the less important tags
* Brandon and Erik
  + They have been looking into the machine learning
  + This is the initial step to stage one next sprint
* Next sprint we plan to do
  + Like Product
  + Dislike Product
  + Liked Products Page
  + Follow Other Shoppers
  + Stage 1 Of Suggestion Algorithm
  + Previous Product Arrow
  + Delete Channel